DroidKit

Complete Development Journey & AI Vibe-Coding Playbook

End-to-end planning, rules, design foundations, development milestones, QA, releases, and advanced capability journeys.

# DroidKit Complete Development Playbook

This package is the end-to-end operating plan for vibe-coding DroidKit with an AI coding agent.

## How to use it

At the beginning of every AI coding session:

Give the AI `01_AI_OPERATING_CONTRACT.md`.

Give it `02_MASTER_JOURNEY.md`.

Give it the current journey document.

Tell it to audit the repository before changing code.

Tell it to update the current journey checklist only after validation.

Do not allow it to skip a journey gate just because scaffolding exists.

## Golden workflow

AUDIT -> PLAN -> IMPLEMENT -> VALIDATE -> REVIEW -> DOCUMENT -> CHECK OFF -> VERSION/RELEASE WHEN APPLICABLE

## Source of truth priority

Current repository behavior and verified Android APIs

AI Operating Contract

Frozen V1 scope / approved journey documents

Architecture and design foundations

Backlog/checklists

Ideas/future notes

When documents conflict with verified Android behavior, stop, document the conflict, and revise the plan rather than forcing an impossible implementation.

## Package map

01: AI rules and operating contract

02: Master journey and gates

03: Product and V1 scope

04: Android feasibility and compatibility

05: Design foundation

06: Engineering architecture foundation

07: Repository bootstrap

08-14: Versioned feature development

15-17: Alpha, beta/RC, stable release

18: Maintenance

19: Shizuku

20: Wireless ADB

21: Future/root/V2

22: QA and device matrix

23: Security/privacy/safety

24: Versioning/release management

25: AI audit templates

26: Definition of Done

27: Backlog and issue template

28: Final project completion checklist

AGENTS.md: copy-ready repository agent rules

# DroidKit AI Operating Contract

## Role

Act as a senior Android engineer, QA reviewer, and architecture guardian. The goal is not to generate the most code; the goal is to move DroidKit forward safely, incrementally, and verifiably.

## Mandatory session flow

### Step 1 - Audit first

Before editing:

Inspect repository structure.

Identify current version and milestone.

Read relevant planning files.

Identify changed/uncommitted files if Git is available.

Determine what is already implemented versus merely scaffolded.

Check for conflicts with the approved architecture.

List the exact files likely to change.

### Step 2 - Produce a task plan

State:

Current journey/milestone.

Requested task.

Existing implementation found.

Files expected to change.

Risks/Android API questions.

Validation that will be run.

Do not implement unrelated improvements.

### Step 3 - Implement

Rules:

Prefer the smallest coherent change.

Preserve module boundaries.

Features depend on capabilities, never directly on Shizuku/ADB/root.

Use Android-supported APIs and graceful fallback states.

Never fabricate unavailable device information.

Do not silently add dependencies.

Do not rewrite unrelated code.

Avoid premature abstraction unless two or more real uses justify it.

Keep UI state explicit: loading, content, empty, permission-required, unsupported, error.

Mutating/high-risk operations require risk classification and confirmation.

### Step 4 - Validate

First identify changed files/features.

Validate only the changed scope by default.

Do not run the entire test suite or broad lint/analysis automatically unless:

shared/core contracts changed,

navigation/DI/database schema changed,

multiple modules are affected,

release validation is being performed,

or a concrete integration risk requires it.

Validation may include:

targeted unit tests,

targeted instrumented tests,

targeted Compose tests,

compilation of affected module,

manual/real-device verification instructions.

### Step 5 - Self-review

Before declaring completion:

Re-read diff.

Check architecture boundaries.

Check permission-denied behavior.

Check unsupported-hardware behavior.

Check Android-version behavior.

Check accessibility basics.

Check destructive action safeguards.

Check that no unrelated files changed.

### Step 6 - Update project records

Only after validation:

Mark completed checklist items `[x]`.

Update implementation notes.

Update CHANGELOG only when user-visible/release-worthy.

Update version only when the milestone/release requires it.

Record blockers as `[BLOCKED: reason]`; never mark them done.

## Prohibited behavior

Do not claim tests passed unless actually run.

Do not mark a feature done because a screen or interface exists.

Do not invent Android APIs or hidden access.

Do not assume OEM behavior.

Do not add root/Shizuku/ADB shortcuts to bypass the capability architecture.

Do not implement FRP bypass, credential bypass, lock-screen bypass, stealth/persistence, unauthorized surveillance, or destructive security-bypass tooling.

Do not expose arbitrary shell execution as the default UX.

Do not store secrets, ADB keys, tokens, or sensitive exports insecurely.

Do not request all Android permissions at startup.

## Completion response format

At the end of a coding task report:

What was audited

What changed

Files changed

Validation performed and result

Remaining risks/limitations

Checklist items updated

Recommended next task

# DroidKit Master Journey

Use this as the lifecycle map. A journey is complete only when its gate is satisfied.

|   Journey   |   Stage   |   Target   |   Status   |

|  ---  |  ---  |  ---  |  ---  |

|   J01   |   Product planning   |   Vision/PRD/architecture direction   |   [x] Draft complete   |

|   J02   |   Feasibility validation   |   Verified V1 capabilities   |   [ ]   |

|   J03   |   UI/UX specification   |   Screen/design foundation   |   [ ]   |

|   J04   |   Engineering specification   |   Final contracts/modules/data   |   [ ]   |

|   J05   |   Repository bootstrap   |   Buildable base project   |   [ ]   |

|   J06   |   Foundation   |   v0.1.0   |   [ ]   |

|   J07   |   Device Inspector   |   v0.2.0   |   [ ]   |

|   J08   |   Phone Doctor Core   |   v0.3.0   |   [ ]   |

|   J09   |   Hardware Diagnostics   |   v0.4.0   |   [ ]   |

|   J10   |   Reports   |   v0.5.0   |   [ ]   |

|   J11   |   App Inspector   |   v0.6.0   |   [ ]   |

|   J12   |   USB Lab   |   v0.7.0   |   [ ]   |

|   J13   |   NFC + Network   |   v0.8.0   |   [ ]   |

|   J14   |   Integrated Alpha   |   v0.9.0-alpha.N   |   [ ]   |

|   J15   |   Beta / RC   |   v1.0.0-beta.N / rc.N   |   [ ]   |

|   J16   |   Stable V1   |   v1.0.0   |   [ ]   |

|   J17   |   Maintenance   |   v1.0.x / v1.x   |   [ ] Ongoing   |

|   J18   |   Shizuku   |   post-v1 minor   |   [ ]   |

|   J19   |   Wireless ADB   |   post-v1 minor   |   [ ]   |

|   J20   |   V2 / optional root   |   v2.x   |   [ ] Future   |

## Universal gate

Every journey must end with:

☐ Deliverables exist.

☐ Required validation completed.

☐ Known limitations documented.

☐ No unresolved release blocker.

☐ Relevant checklist updated.

☐ Next journey identified.

# Product Scope and V1 Freeze

## Vision

DroidKit is a local-first native Android toolkit for technicians, power users, developers, and support staff.

## Core principles

Useful without elevated privileges.

Native Kotlin + Jetpack Compose.

Capability-based privilege architecture.

Honest diagnostics: unavailable is not failed.

Safe-by-default actions.

Modular tools and searchable registry.

No cloud/backend requirement for V1.

## V1 proposed modules

### Core

ToolRegistry, CapabilityManager, StandardAndroidProvider, PermissionManager, navigation, search, design system, Room, DataStore.

### Device Inspector

Build/OS, CPU/ABI, memory, storage, display, battery, sensors, camera capability, hardware/connectivity summary.

### Phone Doctor

Display, touch, multitouch, audio, microphone, vibration, camera, flash, supported sensors, connectivity capability checks, charging/battery observations.

### Reports

Diagnostic sessions, snapshots, history, notes, export/share.

### App Inspector

Visible installed packages, package metadata, components, permissions, APK metadata and safe standard actions.

### USB Lab

Host detection, device permission, VID/PID, exposed metadata, interfaces, endpoints, accessible descriptors.

### NFC Lab

Hardware/state, technologies, NDEF read, supported write/erase/format, export.

### Network Lab

Basic connection/IP information permitted by Android, ping, DNS lookup, connectivity diagnostics.

## Explicitly post-V1

Shizuku privileged tools

AppOps mutation

Advanced package control

Wireless ADB

Advanced logs

Root provider

## Non-goals

FRP/credential/lock bypass

Exploit framework

Manufacturer flashing/unbricking suite

Fake RAM/cleaner/booster claims

ChipGenius-equivalent NAND internals when Android does not expose them

Remote surveillance/control platform

## Freeze procedure

Before marking V1 frozen:

☐ Every V1 tool has a feasibility record.

☐ Every V1 tool has permission/hardware/API requirements.

☐ Every V1 tool has unsupported/failure UX.

☐ V1 UI screen inventory is complete.

☐ V1 effort is accepted.

☐ Post-V1 items are removed from V1 backlog.

☐ `V1_SCOPE_FROZEN = TRUE` recorded by project owner.

# Journey 02 - Feasibility and Android Compatibility

## Objective

Prove what DroidKit can reliably do before implementation.

## Required research record for every tool

Feature name

User value

Android API/classes

Minimum API

Runtime/manifest/special permissions

Hardware feature

Package visibility or OS restrictions

Standard access level

Elevated access opportunities

OEM differences

Offline behavior

Unsupported behavior

Privacy/security concerns

Test devices required

Decision: V1 / Post-V1 / Reject

Confidence: Verified / Needs device test / Experimental

## V1 audit checklist

☐ Build/device info

☐ CPU/ABI

☐ Memory

☐ Storage

☐ Display

☐ Battery

☐ Sensors

☐ Touch/multitouch

☐ Speaker

☐ Microphone

☐ Vibration

☐ Camera/flash

☐ Proximity/light/accelerometer/gyro/magnetometer

☐ Wi-Fi/network

☐ Bluetooth

☐ Location/GPS capability

☐ USB Host

☐ NFC/NDEF

☐ Package visibility

☐ Package components

☐ Permission inspection

☐ PDF/export/share

## Required compatibility outputs

☐ Android API-level matrix

☐ OEM risk matrix

☐ Permission matrix

☐ Hardware matrix

☐ Feature decision matrix

☐ Known limitations list

## Gate

Do not start feature development until V1 features are classified and the scope is frozen.

# Journey 03 - Design Foundation

## UX principles

Technical but understandable.

Information density without clutter.

No unexplained disabled controls.

Every unavailable tool explains why.

Dangerous actions describe exact consequences.

Diagnostics give clear instructions and human-verifiable results.

Light and dark themes.

Accessibility from the start.

## Navigation

Bottom navigation:

Home | Tools | Diagnose | Settings

### Home

Device summary, capability status, quick tools, recent tools, diagnostic CTA.

### Tools

Search, categories, favorites, availability badges.

### Diagnose

Full diagnostic, quick tests, history, reports.

### Settings

Appearance, permissions/setup, advanced access, safety, data/reports, about.

## Design tokens to define

☐ Typography

☐ Spacing

☐ Shape/radius

☐ Elevation/surfaces

☐ Semantic colors/tokens

☐ Icon rules

☐ Motion rules

☐ Light theme

☐ Dark theme

## Core reusable components

☐ App scaffold

☐ Screen header

☐ Tool card

☐ Status badge

☐ Information row

☐ Section card

☐ Permission prompt

☐ Unsupported state

☐ Empty state

☐ Error state

☐ Loading state

☐ Risk confirmation dialog

☐ Diagnostic instruction card

☐ Pass/Fail/Skip controls

☐ Search field

☐ Filter chips

## Screen specification checklist

☐ Onboarding

☐ Home

☐ Tools/search/category

☐ Device Inspector

☐ Diagnostic start/test/summary/history

☐ Report detail/export

☐ Apps list/detail/components/permissions

☐ USB list/detail

☐ NFC scan/result/write confirmation

☐ Network tools

☐ Settings/advanced access/about

## Accessibility foundation

Minimum touch targets

Semantic labels

Dynamic font scaling

Do not rely on color alone

Logical focus order

Screen-reader-friendly status text

Sufficient contrast

## Gate

No major feature screen should be implemented before its state model and low-fidelity screen specification exist.

# Journey 04 - Engineering Foundation

## Stack

Kotlin, Jetpack Compose, Clean Architecture + MVVM, Hilt, Coroutines/Flow, Room, DataStore, Navigation Compose, WorkManager where justified.

## Dependency direction

UI -> ViewModel -> Use Case -> Repository -> Data Source/System API -> Capability Provider

Feature modules may depend on core contracts. Core must not depend on feature modules.

## Suggested modules

app

core:common

core:ui

core:database

core:datastore

core:permissions

core:system

core:tools

core:capabilities

privilege:standard

privilege:shizuku

privilege:adb

privilege:root (future)

feature:dashboard

feature:deviceinfo

feature:diagnostics

feature:reports

feature:apps

feature:usb

feature:nfc

feature:network

feature:settings

feature:developer (later)

## Required contracts

### ToolDefinition

ID, title, description, category, route, min API, hardware requirements, permissions, capabilities, risk, keywords.

### CapabilityProvider

Reports availability and executes only capabilities it owns.

### CapabilityManager

Resolves capability -> available provider -> setup/permission/unsupported state.

### Result model

Success / expected unavailable / permission required / unsupported / failure. Avoid exception-driven UI state.

### Diagnostic statuses

PASS, FAIL, NOT_TESTED, NOT_SUPPORTED, PERMISSION_REQUIRED, UNKNOWN.

## Persistence

Room:

DiagnosticSession

DiagnosticResult

DeviceSnapshot

SavedReport metadata

DataStore:

theme, onboarding, favorites/preferences, small setup flags.

## Engineering rules

Android framework calls behind interfaces where testability benefits.

Do not wrap trivial pure Kotlin unnecessarily.

No arbitrary shell command strings from untrusted UI input.

Database migrations are explicit after first released schema.

Public contracts documented.

New dependencies require justification.

Feature modules should compile independently where practical.

## Gate

Architecture decisions, package/module boundaries, database schema v1, result model, capability contracts, and coding conventions are approved.

# Journey 05 - Repository Bootstrap

## Repository

☐ Create Git repository

☐ README

☐ LICENSE decision

☐ .gitignore

☐ AGENTS.md

☐ docs/ planning folder

☐ CHANGELOG.md

☐ issue templates if useful

## Android project

☐ Kotlin/Compose project

☐ Gradle Kotlin DSL

☐ dependency/version catalog if chosen

☐ minSdk confirmed

☐ targetSdk confirmed

☐ compileSdk confirmed

☐ application ID confirmed

☐ signing strategy documented

## Foundation dependencies

☐ Compose

☐ Hilt

☐ Coroutines

☐ Navigation Compose

☐ Room

☐ DataStore

☐ Kotlin Serialization if required

☐ WorkManager only if needed

## Quality

☐ unit-test setup

☐ instrumented-test setup

☐ Compose-test setup

☐ formatter/lint strategy

☐ CI decision

☐ build succeeds

## Gate

A clean checkout can build the base app and another AI can understand repository rules from AGENTS.md.

# Journey 06 - v0.1.0 Foundation

☐ Design tokens/theme

☐ Reusable UI primitives

☐ Navigation shell

☐ Home shell

☐ Tools shell

☐ Diagnose shell

☐ Settings shell

☐ ToolRegistry

☐ Search foundation

☐ Favorites/recent foundation

☐ Capability types

☐ CapabilityManager

☐ StandardAndroidProvider

☐ PermissionManager

☐ Hardware/API detector

☐ Room foundation

☐ DataStore foundation

☐ Result/error model

☐ Logging foundation

☐ targeted unit tests

☐ navigation/UI smoke validation

## Release gate

☐ Build passes

☐ Architecture review passes

☐ No feature directly checks Shizuku/ADB/root

☐ CHANGELOG entry

☐ versionName 0.1.0

☐ monotonically increased versionCode

☐ Git tag v0.1.0

# Journey 07 - v0.2.0 Device Inspector

☐ Device/manufacturer/model/build

☐ Android/API/security patch where exposed

☐ CPU/ABI

☐ Memory

☐ Storage

☐ Display metrics

☐ Battery status/temperature/charging/available metrics

☐ Sensor inventory

☐ Camera capability summary

☐ Hardware/connectivity capability summary

☐ Copy/share summary

☐ Loading/error/partial states

☐ Real-device verification

## Rules

Never invent serials, battery health percentages, cycle counts, temperatures, or hardware properties not reliably exposed.

## Release gate

☐ Supported fields verified

☐ Unsupported fields represented honestly

☐ Targeted tests pass

☐ CHANGELOG/version/tag v0.2.0

# Journey 08 - v0.3.0 Phone Doctor Core

☐ DiagnosticSession orchestration

☐ DeviceSnapshot capture

☐ Test registry/order

☐ Display RGB/white/black

☐ Dead-pixel visual test

☐ Touch grid

☐ Multitouch

☐ Vibration

☐ Accelerometer

☐ Gyroscope

☐ Proximity

☐ Light

☐ Magnetometer

☐ Pass/Fail/Skip interaction

☐ All diagnostic result states

☐ Retry behavior

☐ Rotation/process recreation handling where relevant

## Gate

☐ Core guided session completes

☐ Missing sensors become NOT_SUPPORTED

☐ Targeted tests/device checks pass

☐ CHANGELOG/version/tag v0.3.0

# Journey 09 - v0.4.0 Hardware Diagnostics

☐ Speaker

☐ Microphone

☐ Front camera

☐ Rear camera

☐ Flash

☐ Wi-Fi capability

☐ Bluetooth capability

☐ GPS/location capability

☐ NFC capability

☐ USB capability

☐ Charging/battery observation

☐ Full Diagnostic sequencing

☐ Permission request/denial flows

☐ Hardware missing flows

☐ Diagnostic summary

## Gate

☐ Full diagnostic never crashes merely because hardware/permission is absent

☐ Human-observation tests are not falsely auto-passed

☐ CHANGELOG/version/tag v0.4.0

# Journey 10 - v0.5.0 Reports

☐ Persist sessions/results

☐ Final Room schema review

☐ Diagnostic history

☐ Report detail

☐ Notes

☐ Device snapshot

☐ Report generator

☐ PDF/export format

☐ Share via safe Android URI/FileProvider flow

☐ Delete/retention behavior

☐ Privacy disclosure of exported data

☐ Migration tests if schema already shipped

## Gate

☐ Complete diagnostic can be saved, reopened, exported, shared, and deleted

☐ CHANGELOG/version/tag v0.5.0

# Journey 11 - v0.6.0 App Inspector

☐ Visible package list

☐ Search/filter

☐ User/system classification where reliable

☐ Package detail

☐ Version info

☐ min/target SDK where exposed

☐ Activities

☐ Services

☐ Receivers

☐ Providers

☐ Requested permissions

☐ APK/source metadata where accessible

☐ Launch app/activity only where safe/allowed

☐ APK export only if legally/technically approved

☐ Package visibility restrictions documented

## Gate

☐ Modern package visibility handled

☐ No claim that all installed apps are always visible

☐ CHANGELOG/version/tag v0.6.0

# Journey 12 - v0.7.0 USB Lab

☐ USB Host capability

☐ Attach/detach handling

☐ USB device permission

☐ VID/PID

☐ Device class/subclass/protocol where exposed

☐ Manufacturer/product/serial where exposed

☐ Configurations/interfaces/endpoints as API permits

☐ Accessible descriptor information

☐ Copy/export summary

☐ Unsupported device handling

☐ Representative device testing

## Hard boundary

Do not advertise NAND Flash ID, controller model, flash manufacturer, bad-block data, firmware reflashing, or ChipGenius-level internals unless a specific supported device/protocol implementation is later proven.

## Gate

☐ Multiple USB classes tested

☐ Permission denial handled

☐ CHANGELOG/version/tag v0.7.0

# Journey 13 - v0.8.0 NFC + Network

## NFC

☐ Hardware detection

☐ Enabled-state UX

☐ Tag scan

☐ Technology list

☐ NDEF parsing

☐ Text/URI records

☐ Supported write

☐ Supported erase/format

☐ Confirmation for mutation

☐ Read-only/unsupported tag states

☐ Export/copy

## Network

☐ Active connection summary

☐ Permitted IP/network info

☐ Ping

☐ DNS lookup

☐ Connectivity diagnostics

☐ Wi-Fi permission/version restrictions

☐ Timeout/offline handling

## Gate

☐ Representative NFC tags tested

☐ Network restrictions documented

☐ CHANGELOG/version/tag v0.8.0

# Journey 14 - Integrated Alpha

Recommended: v0.9.0-alpha.1, alpha.2, ...

☐ V1 features integrated

☐ Cross-module navigation

☐ Permission-flow audit

☐ Crash/error audit

☐ Database upgrade/clean-install checks

☐ Accessibility pass

☐ Performance pass

☐ Battery/background behavior

☐ Export/share

☐ Offline behavior

☐ OEM/device matrix

☐ Alpha feedback process

☐ Defect severity system

☐ Blockers fixed

Alpha exit:

☐ No critical blocker

☐ Core flows work on representative devices

☐ Known limitations documented

# Journey 15 - Beta and Release Candidate

Version examples:

v1.0.0-beta.1 -> v1.0.0-beta.N -> v1.0.0-rc.1

☐ Feature freeze

☐ Regression pass

☐ Upgrade from previous builds

☐ Clean install

☐ Permission denied/permanently denied

☐ Missing hardware

☐ Low storage

☐ Offline

☐ Rotation/process recreation where relevant

☐ Accessibility acceptance

☐ Privacy/security review

☐ Signing/release key process

☐ Release notes

☐ README/user guide

☐ Distribution requirements

☐ Beta tester acceptance

RC gate:

☐ Only release-blocking fixes allowed after RC unless freeze is explicitly reopened.

# Journey 16 - v1.0.0 Stable

☐ All V1 acceptance criteria satisfied

☐ No known critical/release-blocking defects

☐ Compatibility matrix published

☐ Known limitations published

☐ Privacy behavior documented

☐ README complete

☐ CHANGELOG complete

☐ versionName 1.0.0

☐ versionCode incremented

☐ signed release verified

☐ install/upgrade verified

☐ Git tag v1.0.0

☐ release notes

☐ distribution completed

☐ post-release issue monitoring

V1 is not "finished forever"; it is the first stable contract.

# Journey 17 - Maintenance

## Bug workflow

REPORT -> REPRODUCE -> CLASSIFY -> ROOT CAUSE -> FIX -> TARGETED VALIDATION -> REGRESSION IF NEEDED -> CHANGELOG -> PATCH RELEASE

## Severity

P0: data loss/security/major crash affecting broad use

P1: core feature unusable

P2: significant but workaround exists

P3: minor/cosmetic

## Patch checklist

☐ Reproduction documented

☐ Affected scope identified

☐ Smallest safe fix

☐ Targeted validation

☐ Regression scope justified

☐ CHANGELOG

☐ versionCode/versionName

☐ release artifact/tag

Minor releases add backward-compatible functionality. Major releases are reserved for substantial product/contracts changes.

# Journey 18 - Shizuku Capability Provider

Do this after stable V1 unless roadmap is explicitly changed.

## Research

☐ Re-read current official Shizuku documentation

☐ Supported Android versions

☐ Service lifecycle

☐ Permission flow

☐ Binder/API boundaries

☐ Reconnect/error handling

☐ Distribution implications

☐ Capability map

## Architecture

Feature -> CapabilityManager -> ShizukuProvider

Never Feature -> Shizuku directly.

## Initial scope

☐ Provider availability

☐ Permission/setup screen

☐ Read-only elevated proof

☐ AppOps inspection where supported

☐ Approved AppOps changes

☐ Approved package controls

☐ Approved permission controls

☐ Risk confirmation

☐ Result/audit feedback

## Gate

☐ Standard app behavior unaffected when Shizuku is absent/stopped

☐ No hidden privilege assumptions

☐ Compatibility/device testing complete

# Journey 19 - Wireless ADB Provider

## Research first

☐ Current Android Wireless Debugging behavior

☐ Pairing/auth protocol strategy

☐ Library/license decision

☐ Key generation/storage

☐ Session lifecycle

☐ Network threat model

☐ Capability map

## Product principle

Prefer structured actions over a raw terminal:

User action -> validated parameters -> known command/action -> result parser -> UI result.

## Implementation

☐ Pairing UI

☐ Secure credential/key storage

☐ Session manager

☐ Capability provider

☐ Reconnect/timeout

☐ Structured package actions

☐ Device property actions

☐ Authorized log actions

☐ Carefully scoped reboot/system actions

☐ Optional terminal only after separate approval

## Gate

☐ Invalid pairing and disconnect tested

☐ Sensitive key material protected

☐ Command injection risks reviewed

☐ App remains useful without ADB

# Journey 20 - V2 / Optional Root / Future

Nothing here is committed until a new PRD is approved.

Potential:

Optional RootProvider

Extension/plugin architecture

Repair-shop workflow

Multi-device history

Optional encrypted synchronization

Additional hardware labs

Desktop companion

## Before root

☐ Clear user value

☐ Threat model

☐ su implementation research

☐ Strict command allow-list/validation

☐ Failure/recovery strategy

☐ Non-root fallback

☐ Distribution implications

## Before v2.0.0

☐ V2 PRD

☐ Breaking-change justification

☐ Migration plan

☐ Data/schema compatibility plan

☐ Deprecation plan

☐ Architecture review

☐ Beta/RC cycle

# QA and Device Test Foundation

## Test layers

Pure unit tests: parsers, use cases, capability resolution, registry.

Module compilation.

Compose UI tests for critical state/navigation.

Instrumented Android API tests.

Manual real-device hardware tests.

Release regression.

## Representative device families

Test where available; do not claim universal OEM support from one device.

Pixel/AOSP-like

Samsung

Xiaomi/Redmi/POCO

OPPO/Realme

Vivo

Transsion brands where relevant

## Android versions

Maintain a matrix from minSdk through current supported versions, prioritizing versions actually used by target users.

## Scenario matrix

Fresh install

Upgrade

Permission granted

Permission denied

Permanently denied

Hardware present

Hardware absent

NFC/Bluetooth/location disabled

Offline

Low storage

USB attach/detach

Background/foreground

Rotation/config change

Process recreation where relevant

Dark/light theme

Large font

TalkBack/basic accessibility

## Defect record

ID, version, device, Android version, OEM skin, steps, expected, actual, logs/screenshots, severity, regression test.

# Security, Privacy, and Safety Foundation

## Data minimization

Collect/store only what a feature needs.

Avoid persistent device identifiers unless necessary and justified.

Reports show what will be exported.

Local-first by default.

Provide deletion of local diagnostic history.

## Secrets

No secrets in source control.

ADB/private keys use Android secure storage appropriate to the implementation.

Do not log secrets or sensitive command output.

## Privileged operations

Capability check immediately before execution.

Validate target and parameters.

Prefer allow-listed structured operations.

Separate read-only from mutating operations.

Risk levels drive confirmation UX.

Return exact success/failure result.

## Risk levels

0 Safe/read-only

1 Minor/navigation

2 System change

3 High impact/destructive

4 Advanced/root

## Prohibited product areas

No FRP bypass, credential theft/bypass, lock bypass, stealth surveillance, persistence, unauthorized access, or exploit delivery.

## Privacy review gate

☐ Data inventory

☐ Storage locations

☐ Exported fields

☐ Retention/deletion

☐ Permissions justified

☐ Sensitive logs reviewed

☐ Distribution privacy requirements satisfied

# Versioning and Release Management

Use Semantic Versioning.

## Development map

0.1.0 Foundation

0.2.0 Device Inspector

0.3.0 Phone Doctor Core

0.4.0 Hardware Diagnostics

0.5.0 Reports

0.6.0 App Inspector

0.7.0 USB Lab

0.8.0 NFC + Network

0.9.0-alpha.N Integrated Alpha

1.0.0-beta.N Beta

1.0.0-rc.N Release Candidate

1.0.0 Stable

Post-v1 examples are roadmap suggestions, not promises.

## Android versioning

versionName = human SemVer

versionCode = monotonically increasing integer

Do not depend on a restrictive formula.

## Git

Recommended lightweight branches:

main

feature/<name>

fix/<name>

refactor/<name>

docs/<name>

Tag released milestones:

v0.1.0, v0.2.0, ..., v1.0.0

## CHANGELOG categories

Added

Changed

Fixed

Deprecated

Removed

Security

Known limitations

## Release checklist

☐ Scope frozen

☐ Changed files identified

☐ Required tests passed

☐ Release build compiled

☐ Install/upgrade verified

☐ versionName/versionCode correct

☐ CHANGELOG

☐ release notes

☐ Git tag

☐ artifact archived/published

# AI Audit Templates

## Session-start audit

Current branch/version:

Current journey:

Requested task:

Repository status:

Existing implementation:

Relevant planning rules:

Likely files to change:

Risks/unknowns:

Validation plan:

## Feature audit

Feature:

Implemented? None / Partial / Complete

UI:

Domain/use case:

Repository/data source:

Permissions:

Capability integration:

Unsupported state:

Error state:

Tests:

Documentation:

Gaps:

Recommendation:

## Architecture audit

Module boundaries respected?

Feature depends only on allowed core contracts?

Direct Shizuku/ADB/root coupling?

Android APIs isolated where useful?

State model explicit?

Database migration impact?

New dependency justified?

Security/privacy impact?

Unrelated changes?

## End-task audit

Changed files:

Behavior added/fixed:

Validation actually run:

Results:

Manual checks still required:

Known limitations:

Checklist updated:

Version/CHANGELOG updated? Why/why not?

Next task:

# Definition of Done

## Feature DoD

A feature is done only when:

☐ Requirement implemented

☐ UI/state model complete

☐ Loading/content/empty/error handled as relevant

☐ Permission denial handled

☐ Missing hardware handled

☐ Unsupported Android handled

☐ Risk confirmation handled if needed

☐ Accessibility basics handled

☐ Targeted tests/validation passed

☐ Real-device validation completed when hardware-dependent

☐ Documentation/checklist updated

☐ No unrelated change included

## Journey DoD

☐ All mandatory deliverables

☐ Journey gate passed

☐ Known limitations recorded

☐ Blockers resolved or formally moved

☐ Checklist accurate

☐ Next journey ready

## Release DoD

☐ Acceptance criteria

☐ Regression appropriate to release

☐ Build/sign/install

☐ Version correct

☐ CHANGELOG/release notes

☐ Tag

☐ Artifact verified

# Backlog and Issue Template

## Issue

ID:

Journey:

Milestone/version:

Title:

## User value

As a ...

I want ...

So that ...

## Scope

Included:

Not included:

## Technical notes

Relevant module(s):

Android APIs:

Permissions:

Capabilities:

Hardware:

Risk level:

## Acceptance criteria

[ ]

[ ]

[ ]

## Required states

☐ Loading if applicable

☐ Success/content

☐ Empty if applicable

☐ Permission required

☐ Unsupported

☐ Error

## Validation

Changed files expected:

Targeted tests:

Manual device checks:

Broader integration reason, if any:

## Completion

☐ Implemented

☐ Validated

☐ Reviewed

☐ Docs/checklist updated

# Final DroidKit Development Completion Checklist

This checklist represents "development journey complete" for the planned product lifecycle, not the end of future maintenance.

## Planning

☑ Initial planning package exists

☐ V1 feasibility verified

☐ V1 scope frozen

☐ Design foundation approved

☐ Engineering foundation approved

## V1 development

☐ v0.1.0 Foundation

☐ v0.2.0 Device Inspector

☐ v0.3.0 Phone Doctor Core

☐ v0.4.0 Hardware Diagnostics

☐ v0.5.0 Reports

☐ v0.6.0 App Inspector

☐ v0.7.0 USB Lab

☐ v0.8.0 NFC + Network

☐ Alpha

☐ Beta

☐ RC

☐ v1.0.0 Stable

## Post-v1 planned advanced work

☐ Maintenance process proven

☐ Shizuku provider completed if approved

☐ Wireless ADB provider completed if approved

## V2 decision

☐ V2/root/extensions formally evaluated

☐ If approved: V2 PRD and development completed

☐ If rejected/deferred: decision documented

## Product quality

☐ Supported Android matrix documented

☐ Representative OEM testing completed

☐ Accessibility review

☐ Security/privacy review

☐ Data migration/backup behavior reviewed

☐ User documentation

☐ Release process reproducible

☐ Known limitations documented

## Project governance

☐ AGENTS.md current

☐ CHANGELOG current

☐ README current

☐ Architecture docs current

☐ Checklists reflect reality

☐ No item marked done without evidence

Final state:

☐ DroidKit has a stable, maintainable release process and the planned development roadmap has been completed or formally closed/deferred.

# AGENTS.md - DroidKit Repository Rules

## Mission

Build DroidKit incrementally as a safe, native Android technician/power-user toolkit.

## Read before editing

docs/01_AI_OPERATING_CONTRACT.md

docs/02_MASTER_JOURNEY.md

current journey document

relevant architecture/design documents

## Mandatory workflow

AUDIT -> PLAN -> IMPLEMENT -> TARGETED VALIDATION -> SELF-REVIEW -> UPDATE CHECKLIST

## Scope

Identify changed files before validation.

Only test changed files/features by default.

Do not run full test suite or broad analysis unless shared integration changed or release validation requires it.

Never modify unrelated code just because it can be improved.

## Architecture

Kotlin + Compose.

MVVM/Clean Architecture.

Features request capabilities through CapabilityManager.

No direct feature dependency on Shizuku/ADB/root.

Standard Android provider must remain first-class.

Room for structured persistent app data; DataStore for preferences.

Explicit UI states and typed results.

## Android honesty

Do not fabricate unavailable hardware/system values.

Missing hardware = NOT_SUPPORTED, not FAIL.

Permission denial = PERMISSION_REQUIRED, not FAIL.

Human-observation diagnostics require user confirmation where automation is unreliable.

Verify API/version/OEM restrictions before promising behavior.

## Safety

Risk classify mutating operations.

High-impact actions require explicit consequence + confirmation.

Prefer structured allow-listed actions over arbitrary shell.

No credential/FRP/lock bypass, stealth surveillance, unauthorized access, or exploit features.

## Quality

A task is not complete until implemented, validated, self-reviewed, and documented.

Never claim tests passed unless they were actually executed.

Never mark checklist items complete based only on scaffolding.

## Versions

Use SemVer for versionName and monotonically increasing Android versionCode.

Update CHANGELOG and Git tags only when appropriate to the milestone/release.